| DECISION NOTICE FORM Policing, Fire and Crime |  |
| --- | --- |

DN7/YNYCA/M/DM/2025 				Date drafted: 25/11/2025

Title:

Request: For approval of the Deputy Mayor

Executive Summary:

Digital Case Files – National mandated project is a national project driven by the Crown Prosecution Service.  This contributes to the Police and Crime Plan by working together with partners to ensure that quality case files are produced and submitted to the CPS, thereby also protecting the public in ensuring successful outcomes.

North Yorkshire police sought approval to utilise existing National Digital Project revenue budget to fund additional temporary police staff posts required to deliver the Digital Case Files (DCF) project within the required National timeframes. The budget is to be allocated from the Change Pipeline given Digital Case Files is a high priority due to it being a national mandated project with deadlines within the next 18 months.

The request sought approval to release £298,316 from the National Digital Project revenue budget to recruit to three fixed term roles to deliver the DCF project.

DCF is due for delivery May 2027, with project completion planned for July 2027, there is a 18month lead-time to delivery.  NYP do not have sufficient resource availability to be able to accommodate a project of this size and complexity.

Decision: Approved

Policing, Fire and Crime (YNYCA) Lead Officer: Tamara Stevens

Contractor Details (if applicable): N/A

Implications of Decision:

|  | Yes | No |
| --- | --- | --- |
| Financial | ☒ | ☐ |
| Legal | ☐ | ☐ |
| Equality & Diversity | ☐ | ☒ |
| Human Rights | ☐ | ☒ |
| Sustainability | ☐ | ☒ |
| Risk | ☒ | ☐ |

If ‘yes’, please provide further details in the following section

IMPLICATIONS - SUPPORTING INFORMATION

Financial Implications: Yes, budget identified.

Legal Implications: None

Equality & Diversity Implications: None

Human Rights Implications: None

Sustainability: None

Risk Management Implications: Yes in not doing so, if do not meet timeframes as mandated by CPS.

OFFICER APPROVAL

Monitoring Officer:

I have been consulted about the decision and confirm that legal advice has been taken into account. I am satisfied that this is an appropriate request to be submitted to the Deputy Mayor for Policing, Fire and Crime.

Signed:

Date: 8 December 2025

DEPUTY MAYOR FOR POLICING, FIRE AND CRIME OF YORK AND NORTH YORKSHIRE

The above request has my approval.

Signed:

Date: 11 December 2025